Project Progress Report - I

on

PhishGuard AI — An Intelligent Email Phishing Detection System Using Machine Learning

Session: 2026-27            Year/Semester: IVth / VIIth            Project Group No.: GA002

Project Guide Name: Prof. A. D. Chokhat            Project Leader Name: Mr. Abhay R. Kulkarni

Department of Computer Science & Engineering

P. R. Pote Patil College of Engineering & Management, Amravati-444602 (M.S.)

Project Progress Report - I

on

PhishGuard AI — An Intelligent Email Phishing Detection System Using Machine Learning

Submitted By

| 1. Name_of_Student-1 | 3. Name_of_Student-3 |
| --- | --- |
| 2. Name_of_Student-2 | 4. Name_of_Student-4 |
| 5. Name_of_Student-5 |  |

<Guide Name> Guide

Dr. V. B. Gadicha HOD, CSE

Department of Computer Science & Engineering

P. R. Pote Patil College of Engineering & Management, Amravati-444602 (M.S.)

(An Autonomous Institute)

2026-2027

Table of Contents

| Sr. No. | Contents | Page No. |
| --- | --- | --- |
| 1 | Progress Summary | 1 |
| 2 | Project Progress Details | 2 |
| 3 | Work in Progress | 3 |
| 4 | Project Planning | 4 |
| 5 | Outcomes (Implications) Of Current Work | 4 |
| 6 | Patent/Paper Publication/Copyright Certificate Status | 5 |
| 7 | Conclusion | 5 |

Overview of Project Progress Report - I

| Number of Modules in your Projects: | 5 |
| --- | --- |
| Progress Report – I include how many modules: | 3 |
| Number of Objectives achieved in current progress report: | 4 |

Progress Summary

[Give the following details in short paragraph or in bullet points]
PhishGuard AI is a full-stack, machine-learning-powered email phishing detection platform. It combines a FastAPI backend, a React dashboard, and a scikit-learn (TF-IDF + Logistic Regression) inference engine to scan live emails in real time and assign a transparent 0–100 risk score with explainable, human-readable reasons. The project is being developed as a final-year major project with the following modules and progress highlights:

•  Module 1 (ML Model Training & Dataset Preparation) – Completed. A balanced dataset of 5,000 real-world emails (Enron Spam corpus from Hugging Face) was prepared and used to train a TF-IDF (1–2 n-grams) + handcrafted-feature Logistic Regression model tuned with GridSearchCV (5-fold stratified CV). Achieved Accuracy 98%, Precision 97.24%, Recall 98.8%, F1-Score 98.02%, ROC-AUC 99.58%.

•  Module 2 (Backend API Development) – Completed. A production-grade FastAPI backend with JWT authentication (access + refresh tokens), rate limiting, structured logging, security headers, Alembic migrations, SQLite/PostgreSQL persistence, health/readiness endpoints, and audit logging.

•  Module 3 (Frontend Dashboard Development) – Completed. A React 19 + Vite + Tailwind dashboard with a threat inbox, email detail view, explainable AI reasoning, System Analytics (Recharts), Raw Database view, Settings, and Login flow.

•  Module 4 (Real-Time Threat Monitoring & WebSockets) – In Progress. Multi-provider IMAP daemon (Gmail, Outlook, Yahoo, Hotmail, Zoho, custom) with session persistence/auto-resume, manual refresh, and a real-time WebSocket feed with exponential backoff reconnection.

•  Module 5 (Testing, Deployment & Documentation) – In Progress. 44 backend pytest cases pass; frontend build succeeds; Docker Compose (PostgreSQL + backend + frontend/nginx) configuration is ready; deployment checklist and README are maintained.

List of Project Modules / Sections / Phases:

1) ML Model Training & Dataset Preparation
2) Backend API Development (FastAPI)
3) Frontend Dashboard Development (React)
4) Real-Time Threat Monitoring & WebSockets
5) Testing, Deployment & Documentation

Status / Progress of Project Modules Completion

Modules 1–3 are fully completed and verified. Module 4 is functionally complete (IMAP connect/refresh/disconnect and WebSocket alerts) and is under final testing. Module 5 is in progress – automated tests and Docker deployment are being finalized.

Observations / Inferences / Remarks (if any)

The blended scoring (60% ML + 40% heuristics) with a trusted-domain allowlist effectively eliminates false positives on legitimate emails (Google, Amazon, Microsoft, etc.), while correctly flagging typosquatting domains, urgent-action requests, suspicious URLs, and PII requests. The model artifacts (model.pkl, vectorizer.pkl, metadata.json) load once at import time for fast inference.

Module-wise Project Progress Timeline

Table 1.1: Module-wise Project Progress Timeline

| Module | Status of Module | Completion Date |
| --- | --- | --- |
| Module 1 | Completed | 01/08/2026 |
| Module 2 | Completed | 15/08/2026 |
| Module 3 | Completed | 25/08/2026 |
| Module 4 | In Progress | 30/09/2026 |
| Module 5 | In Progress | 31/10/2026 |

Details of Project Progress Report-II

Modules planned for Progress Report-II

Table 2.1: Modules planned for Progress Report-II

| Name of Module | Expected Completion Date |
| --- | --- |
| Real-Time Threat Monitoring & WebSockets | 30/09/2026 |
| Testing, Deployment & Documentation | 31/10/2026 |

Required resources or support expected.

•  A live Gmail/Outlook/Yahoo test account (with app password) for validating the real-time IMAP monitoring module.
•  Google Cloud Console client (credentials.json) to demonstrate the Gmail OAuth integration.
•  A production host / container platform with sufficient memory for Docker-based deployment.
•  Guided review of the research paper draft and methodology.

Expected Outcomes (Implications) of Current Progress Work

•  A working full-stack phishing detection platform capable of scanning live inboxes in real time and classifying emails as legitimate, suspicious, or phishing with an explainable risk score.
•  High-accuracy ML model (98% accuracy, 98.8% recall) that minimizes false positives on trusted business emails.
•  A reusable, containerised deployment (Docker Compose) with secure JWT authentication, audit logging, and data export (CSV/JSON) for compliance.
•  Foundation for a research paper comparing phishing detection approaches and the blended ML + heuristic scoring methodology.

Patent/Paper Publication/Copyright Certificate status

Have you started writing the research paper for Journal/Conference?

☐  YES        ☐  NO

Have you identified a suitable journal or conference for publication?

☐  YES        ☐  NO

Have you completed the literature survey?

☐  YES        ☐  NO

Have you prepared the problem statement based on the literature review?

☐  YES        ☐  NO

Has your guide reviewed the research paper draft?

☐  YES        ☐  NO

Have you finalized the research methodology?

☐  YES        ☐  NO

Conclusion

In this first phase of the project, the core architecture of PhishGuard AI has been designed and implemented successfully. The machine-learning module was trained and tuned to deliver a 98% accuracy and an ROC-AUC of 99.58%, and the complete backend API along with the frontend dashboard are functional and integrated. The real-time IMAP monitoring and WebSocket alerting modules are under final testing, and deployment documentation has been prepared. The project demonstrates that a blend of ML scoring and hand-crafted heuristics with a trusted-domain allowlist provides a practical, low-false-positive phishing defence system. Future work in Progress Report-II will finalise live-monitoring validation, automated testing, containerised deployment, and the research-paper write-up.

Guide's Remarks

Comments on progress work :

Suggestions :

Guide's signature :

Date:

Group Name :

Table 3.1: Project Group Members

| Sr. No. | Name of group member | Role in Project | Email id | Contact No. | Sign |
| --- | --- | --- | --- | --- | --- |
| 1 | Name_of_Student-1 |  |  |  |  |
| 2 | Name_of_Student-2 |  |  |  |  |
| 3 | Name_of_Student-3 |  |  |  |  |
| 4 | Name_of_Student-4 |  |  |  |  |
| 5 | Name_of_Student-5 |  |  |  |  |

Report Formatting Instructions

| Page size | A4 |
| --- | --- |
| Text font | 12 point Times New Roman Regular |
| Chapter heading | Title text 14 point Times New Roman Bold, Subtitle: 12 point Times New Roman Bold. |
| Text Alignment | Justified |
| Spacing | 1.5 (Line Spacing) |
| Margins | Left: - 1.6 inch. Right, Top, Bottom: - 1.0 inch. |
| Figures | Figures should be centered placed numbered as Chapter no.(dot) Figure number (e.g. Figure. 3.1). Figure Caption must be below figure and centered with font size 12. |
| Tables | Tables should be centered placed numbered as Chapter no.(dot) Table number (e.g. Table 3.1). Tables should be numbered separately. Table Caption must be above table and centered with font size 12. |

Note:- The Project Progress Report should not exceed more than 05 pages.